- System enhancements / defect resolutions delivered

| Service | Type of change | Description | Date implemented/ resolved |
| --- | --- | --- | --- |
| Bursary Administration Service (BAS) | Allow payments to be released within 10 working days of approval | Where an application is re-assessed and the approval occurs after the dates indicated in the payment profile, payments should be released immediately and not consolidated with the next instalment. | 12/05/2024 |
| Courses Management Service (CMS) | Postgraduate Northern Ireland (PGNI) location restriction | There was a restriction on CMS blocking English franchise providers entering PGNI courses if they were not registered with the Office for Students (OfS). We removed the restriction to allow this, if the lead provider was OfS registered. | 04/04/2024 |
| Student Information Service (SIS) | System performance monitoring | We introduced new monitoring tools to provide greater insight.. This will enhance the current tools and help avoid or manage spikes in activity and avoid system downtime due to CPU exhaustion. | 23/08/2024 |
| Student Information Service (SIS) | Registration worklist – wrong course date | The course start date on the registration worklist displayed a different date from the one entered by providers on CMS. | 24/03/2024 |
| Student Information Service (SIS) | Registration worklist – missing course date | The course start date on the registration worklist displayed as blank or null. | 24/03/2024 |
| Bursary Administration Service (BAS) | Payment date should populate based on the course term start and end dates | Providers can now only set up one award across a multiple academic year payment profile. | 24/03/2024 |
| Courses Management Service (CMS) | Increased locations | Increased locations on CMS from 36 to 62 locations following a technical change. | 06/12/2023 |

- System enhancements/ defect resolutions - awaiting implementation by service

| Service | Type of change | Description | Estimated implementation |
| --- | --- | --- | --- |
| Bursary Administration Service (BAS) | Provide facility for applications to be assessed against participation of local areas (POLAR) data | Allows HEPs to easily identify students from areas of deprivation to allow them to create bursary awards targeted towards these groups. | Q4 financial year 2024/25 |
| Bursary Administration Service (BAS) | Award evaluation criteria | HEPs could review all awards students who have been assessed again regardless of the outcome and show the outcome of the award against each rule to clearly illustrate why a student does or does not qualify for an award. | Q4 financial year 2024/25 |

| Bursary Administration Service (BAS) | Approve multiple awards | Add a dropdown grouping all awards together which a student qualifies for. HEPs can then tick the ones they want to approve a student for and ignore the others. Currently, a provider can only either approve or reject all. | Q4 financial year 2024/25 |
| --- | --- | --- | --- |
| Courses Management Service (CMS) | Add and remove designation from existing course | Add an option to change the designation of a course on CMS, rather than having to set up new courses and teach out old ones to change domicile of students you want to attract. | Q4 financial year FY2024/25 |
| Courses Management Service (CMS) | Add/remove locations | Currently, once a location is set up it cannot be changed or amended. Locations would now be editable and old ones could be archived or changed if they are no longer in use. | Q4 financial year FY2024/25 |
| Courses Management Service (CMS) | Available course years | Available courses years would be applied differently to each intake (where multiple intake set up under one course). Currently, you can only change for all intakes rather than one intake of a linked course. | Q4 financial year FY2024/25 |
| Courses Management Service (CMS) | Available course years for part-time (PT) | Add functionality to extend the full-time undergraduate (FTUG) available course years functionality to part-time undergraduate (PTUG). | Q4 financial year FY2024/25 |
| Student Information Service (SIS) | Introduce a new filter for suspended students | On the registration and attendance worklists, suspended students will not show by default. We will add a filter to allow providers to view suspended students separately. | Q3 financial year FY2024/25 |
| Student Information Service (SIS) | Provide an option to export Change of Circumstance (CoC) worklist | Currently you can only view CoC worklists and there is no function available to export the list. The new functionality, tied to the search parameters, will allow providers and SLC to export the worklist for analysis. | Q3 financial year FY2024/25 |
| Student Information Service (SIS) | Prevent attendance code submission | The system will prevent a provider submitting a positive attendance code if the student’s registration hasn’t been confirmed (awaiting registration confirmation). | Q4 financial year FY2024/25 |

- System enhancements/ defect resolutions - under analysis

| Service | Type of change | Description |
| --- | --- | --- |
| Bursary Administration Service (BAS) | Review 10 day drawdown | Allow for a shorter time frame for money being removed from a HEP account before it’s made to students. By reducing the 10 day drawdown, the system would be closer to modern finance payment methods. |
| Bursary Administration Service (BAS) | Prevent incomplete applications from showing on approval list | When students are surfaced following application of rules, ensure the system avoids surfacing students who do not have an student support number (SSN) and therefore have not completed their application. |
| Courses Management Service (CMS) | Bank holiday term start notification | On CMS when entering a term start date, if that date is a bank holiday, a notification message will pop up asking for confirmation that the term starts on a bank holiday. |
| Student Information Service (SIS) | Automatic registration cleardown | Where a registration has not been confirmed and there is no attendance confirmation, the system will apply a ‘D code’ to the attendance after a period of 12 weeks from the course start date. |
| Student Information Service (SIS) | New withdrawal reason code | Introduction of a new withdrawal reason code to reflect students who have a registration confirmation but have never enrolled. |
| Student Information Service (SIS) | Force attendance confirmations | Where a provider submits multiple CoCs, the system will not allow the submission of new CoCs until submission of attendance confirmation, thereby removing layered CoCs without an appropriate attendance code. |
| Student Information Service (SIS) | Introduce sequential transaction processing | To introduce a process within the system which avoids processing transactions out of order. The system will prevent the completion of a second transaction until the first transaction is complete. |
| Student Information Service (SIS) | Introduce a new attendance code | To introduce a new attendance code to allow providers to stop using an ‘A code’ when confirming a CoC. |